### Understanding Your Stakeholders

#### Objective

This activity is intended to support a project team in co-creating initial planning artefacts in order to identify, map, and analyze key stakeholders affected by or who can influence the change initiative.

#### Estimated Time Required

Approximately 3 hours

### Activity Overview

#### Preparation (10 minutes)

- Introduction:

  - Gather your project team and explain the purpose and objectives of the activity.

  - Discuss the importance of stakeholder identification and engagement.

### Activity Steps

#### Step 1: Understand the Change Initiative Scope (20 minutes)

- Objective: Clarify the change initiative’s objectives, expected outcomes, and potential impacts.

- Actions:

  - Review the change initiative's objectives.

  - Discuss potential impacts on the organization and external environment.

#### Step 2: Identify Stakeholder Categories (20 minutes)

- Objective: Identify all internal and external stakeholders.

- Actions:

  - Internal Stakeholders (examples): Employees at all levels, sectors, branches, divisions, teams, management, executives, governance bodies, unions, specific roles.

  - External Stakeholders (examples): Clients, service providers, regulators, community groups, other government departments, industry associations.

#### Step 3: Create a Comprehensive List of Stakeholders (30 minutes)

- Objective: Brainstorm a complete list of relevant stakeholders.

- Actions:

  - Conduct brainstorming sessions with the project team and department heads.

  - Consider stakeholders who have decision-making power, will be affected, have expertise, or can champion/resist the change.

#### Step 4: Segment Stakeholders by Influence and Interest (30 minutes)

- Objective: Categorize stakeholders using the Influence-Interest Matrix.

- Actions:

  - High Influence/High Interest: Key players to be fully engaged and managed closely.

  - High Influence/Low Interest: Important stakeholders to be kept satisfied.

  - Low Influence/High Interest: Stakeholders to be kept informed.

  - Low Influence/Low Interest: Stakeholders needing minimal effort.

| Influence-Interest Matrix | High Influence | Low Influence |
| --- | --- | --- |
| High Interest |  |  |
| Low Interest |  |  |

#### Step 5: Gather Detailed Stakeholder Information (30 minutes)

- Objective: Collect detailed information on each stakeholder or stakeholder group.

- Actions:

  - Names and contact information.

  - Roles and responsibilities.

  - Interests, needs, and concerns regarding the change.

  - Level of influence and impact on the change.

  - Previous interactions with similar change initiatives.

#### Step 6: Analyze Stakeholder Relationships (20 minutes)

- Objective: Understand the relationships and dynamics between stakeholders.

- Actions:

  - Identify potential alliances and conflicts.

  - Determine how these relationships might affect the change initiative.

#### Step 7: Create Stakeholder Profiles (20 minutes)

- Objective: Develop detailed profiles for key stakeholders.

- Actions:

  - Background information.

  - Communication preferences.

  - Key motivations and potential resistance points.

  - Expectations from the change initiative.

#### Step 8: Map Stakeholder Need to Change Phases (20 minutes)

- Objective: Determine stakeholder engagement needs for each phase.

- Actions:

  - Identify the needs to each stakeholder group by phase.

### Tools and Techniques

- Workshops and Brainstorming Sessions: Gather input from various team members and areas of the Department.

- Surveys and Questionnaires: Collect information about stakeholder perceptions and expectations.

- Interviews: Conduct one-on-one interviews with key stakeholders.

- Stakeholder Mapping Software: Use tools like PowerPoint, Excel, or specialized software to create visual stakeholder maps.

### Outputs

- Stakeholder List: A comprehensive list of all identified stakeholders.

- Influence-Interest Matrix: A categorized matrix of stakeholders based on their influence and interest.

- Stakeholder Profiles: Detailed profiles for key stakeholders.

- Stakeholder Needs by Phase: Map needs by phase for each stakeholder group

- Stakeholder Map (optional): A visual representation of stakeholders and their relationships.

### Follow-Up Actions

- Validate the Stakeholder List: Review and validate the list with the change leadership team.

- Regular Updates: Continuously update the stakeholder list and profiles as new stakeholders emerge or as the change initiative progresses.

- Engagement Strategy: Develop a prioritization for stakeholder engagement including tailored engagement strategies for high-influence, high-interest groups.

### Summary

By conducting this activity, your team can effectively identify, map, and analyze stakeholders early in the initiative, ensuring a shared understanding within the project team and a comprehensive engagement of key stakeholders throughout the change process.

Worked Example: Digital Transformation Initiative

# Stakeholder List

Internal Stakeholders:

- Executive Leadership Team: CEO, CFO, CIO

- Departments: IT Department, Customer Service Department, Finance Department, Human Resources

- Unions: Public Sector Workers Union, IT Staff Union

External Stakeholders:

- Citizens: Urban Residents, Rural Residents, Elderly Citizens, Disabled Citizens

- Businesses: Small Business Owners, Large Corporations

- Regulatory Bodies: National Data Protection Authority, Local Government Oversight Committee

- Partners and Suppliers: Software Vendors, Internet Service Providers

- Community Groups: Local NGOs, Community Leaders

- Media: Local News Outlets, Social Media Influencers

# Influence-Interest Matrix

| Influence-Interest Matrix | High Influence | Low Influence |
| --- | --- | --- |
| High Interest | - Executive Leadership Team (CEO, CFO, CIO) | - Citizens (Urban/Rural Residents) |
|  | - IT Department | - Community Groups |
|  | - Regulatory Bodies (National Data Protection Authority) | - Media (Local News Outlets) |
| Low Interest | - Finance Department | - Certain Citizen Segments |
|  | - Software Vendors | - Some Business Segments |
|  | - Customer Service Department |  |

# Stakeholder Profiles

Profile: CIO (Chief Information Officer)

- Name: Jane Doe

- Role: Chief Information Officer

- Contact Information: jane.doe@example.gov

- Interests: Successful implementation of digital infrastructure, ensuring data security, aligning IT strategy with organizational goals.

- Needs and Concerns: Requires clear timelines, sufficient budget, and support from other departments. Concerns about cybersecurity risks and system integration challenges.

- Level of Influence: High

- Previous Interactions: Led several smaller digital transformation projects successfully.

Profile: Urban Residents

- Segment: Urban Residents

- Contact Information: Through local councils and community meetings

- Interests: Convenient access to public services, user-friendly online interfaces, data privacy.

- Needs and Concerns: Needs training on new platforms, assurance of data privacy. Concerns about potential service disruptions during the transition.

- Level of Influence: Low

- Previous Interactions: Participated in surveys and town hall meetings regarding public services.

Profile: Software Vendor

- Company Name: Tech Innovators Inc.

- Contact Person: John Smith, Account Manager

- Contact Information: john.smith@techinnovators.com

- Interests: Successful deployment of their software, long-term partnership with the public sector.

- Needs and Concerns: Requires clear specifications and timelines, prompt feedback on deliverables. Concerns about contract fulfillment and post-deployment support.

- Level of Influence: High

- Previous Interactions: Provided software solutions for other public sector projects.

# Stakeholder Needs

| Stakeholder Needs by Phase (ex. High Influence/High Interest) |  |  |  |  |  |
| --- | --- | --- | --- | --- | --- |
| Stakeholder Group | Phase 1: Understanding the Change | Phase 2: Preparing for Change | Phase 3: Implementing the Change | Phase 4: Adapting to the Change | Phase 5: Solidifying the Change |

| Executive Leadership Team | Strategic overview of the project’s goals, risks, and alignment with organizational vision. | Defined roles and responsibilities, timeline approvals, and resource allocation. | Frequent progress updates, data on early successes or roadblocks, and cross-departmental support. | Metrics for assessing impact, real-time feedback on adaptations needed, and risk mitigation measures. | Final report on project outcomes, lessons learned, and long-term strategic benefits. |
| --- | --- | --- | --- | --- | --- |

| IT Department | Clarity on technical objectives, infrastructure requirements, and anticipated resource needs. | Detailed training, additional staffing or budget allocations, and access to testing environments. | Ongoing troubleshooting support, real-time issue resolution, and communication on technical performance. | Assessment of system performance, end-user feedback integration, and post-launch technical adjustments. | Long-term support structure, analysis of system stability, and refinement processes for sustained efficiency. |
| --- | --- | --- | --- | --- | --- |

| Regulatory Bodies (e.g., National Data Protection Authority) | Information on compliance targets, data protection standards, and project implications for regulatory practices. | Collaborative reviews to ensure regulatory standards are built into the project plan and updates on changes in legislation that may impact the project. | Compliance reporting, real-time alerts for issues, and assurance of adherence to all regulatory requirements. | Continued updates on compliance, adjustments based on new or evolving regulatory requirements. | Final audit or report showing full regulatory adherence and any modifications required for future compliance. |
| --- | --- | --- | --- | --- | --- |